Aapistie 5. Main building; repair of water damages

Repair of water damages that started from room 479B

Order of work and schedule

The work has already started. Demolition work will go on for about a week from now. Time period of drying of the structures is still a question. Repairing work will start as soon as possible.

Demolition work has started in the second floor. Next is third and then fourth floor. The working schedule and order of work can be changed during demolition work. The structures that need to be dried must be kept open for a time that is still unknown.

Measures and location

Aapistie 5. Working are marked with yellow paint.

Performer of measures

ISS Palvelut Oy

Impact on property users

The measures have impact on the users of the property

Traffic restriction near working area may occur. The are also noise from time to time.

Additional information

Constraction site manager Antti Voutilainen 050 302 6810

We apologize for any inconvenience this may cause. We will be happy to help you with any questions you may have.